EE 491 Weekly Report 12 4/17/2016

**Group Number:** DEC1604

**Project Title:** Honeywell FM&T

**Client & Advisor:** Honeywell / Zambreno

**Team Members/Role:**

Katherine Gresback – Team Leader

David Orona – Communications Compiler

Jonathan Yeoh - Key Concept Holder

Eric Riedl - Webmaster

**Weekly Summary:**

* Received a “starting point” project from Honeywell

**Past Week Accomplishments:**

* Tried to run the new project Honeywell has sent us, we were still unable to get the code to run
* The final half of the presentation is nearing completion. Combined with efforts of the Monday meeting, the final document should hopefully be completed by the end of the week.

**Pending Issues:**

* We are meeting with Honeywell Friday over WebEx to hopefully resolve the issues we have been facing all semester with the code not running
* File library issues? Code issues? Different environment issues?

**Individual Contributions:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Individual Contributions** | **Hours this week** | **Hours Cumulative** |
| Katherine Gresback | * Setup WebEx meeting with Honeywell
* Tried to run code on VisualStudio
* Presentation Slides
* Website finishing touches
 | 4 | 34 |
| * David Orona
 | * Compiled latter half of presentation (design clarification,conclusion)
 | 4 | 26 |
| Jonathan Yeoh | * Worked in final presentation slides
* Completing the website
* Tried to compile the Honeywell code
 | 3 | 26 |
| Eric Riedl | * Worked on compiling Honeywell code.
* Completed website.
* Started preparing final presentation.
 | 4 | 24 |