EE492 Weekly Report 5 9/12/2016

**Group Number:** DEC1604

**Project Title:** Honeywell FM&T

**Client & Advisor:** Honeywell / Zambreno

**Team Members/Role:**

Katherine Gresback – Team Leader

David Orona – Weekly Report Compiler

Jonathan Yeoh - Key Concept Holder

Eric Riedl - Webmaster

**Weekly Summary:**

* Moving forward with completing the project, even with build errors
* Received new project from client to work with

**Past Week Accomplishments:**

* MEX function
* Matlab data testing outputs
* Fixing Build Errors

**Pending Issues:**

* Cannot build the project from Honeywell

**Individual Contributions:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Individual Contributions** | **Hours this week** | **Hours Cumulative** |
| Katherine Gresback | * Received new files from client to avoid any more problems--in case we had an old project or code rot from sitting in SVN over the summer occurred
 | 3 | 11 |
| David Orona | * With the new code in reserve, rectified old linker errors and brought it back to its current state
 | 4 | 10 |
| Jonathan Yeoh | * Compile three C++ codes (.cpp files) in MATLAB using the mex command
 | 2 | 10 |
| Eric Riedl | * Wrote data implementation code for analysis of the output data and generated basic graphs
 | 2 | 9 |